## Project Plan & Product Specification: BrandVoice AI

A Comprehensive Blueprint for a Personalized AI Content Generation & Scheduling Platform

Version: 1.0

Date: August 11, 2025

### 1. Executive Summaary

BrandVoice AI is a one-person-build micro-SaaS that learns a personal brand’s unique voice from the user’s own content, then instantly generates, edits, schedules, and analyzes multi-channel posts. It's designed so busy creators, coaches, and small business owners can publish high-quality, on-brand copy in minutes and generate revenue from day one.

The core competitive advantage is its deep, vector-based voice personalization and a continuous feedback loop, which ensures the AI's output becomes more aligned with the user's style over time—a significant leap beyond the generic "tone" sliders of existing tools.

#### Core Project Goals

| Goal | Why it Matters | How We Measure Success |
| --- | --- | --- |
| Give busy personal‑brand owners the ability to publish on‑brand content in minutes. | They spend hours each week writing, editing, and reshaping the same idea for multiple platforms. | Average time-to-publish ↓ (≤ 5 min per post). |
| Make the AI sound like them, not a generic robot. | A brand’s voice is its biggest differentiator. Generic AI copy erodes trust. | Brand‑voice similarity score (user‑rated ≥ 4/5) and repeat‑use rate > 70%. |
| Create a self‑sustaining micro‑SaaS that can start earning from day 1. | Solo developers need early cash flow to cover infrastructure and keep iterating. | $1k+ MRR within the first 2‑3 months (free‑tier → paid‑upgrade conversion ≥ 5%). |
| Keep the product simple enough for a one-person team to build and iterate. | Scope creep kills indie projects. | Feature count at launch ≤ 12 (core MVP) and dev‑hours ≤ 800 for the first version. |

### 2. The Opportunity: Problem & Solution

#### The Problem

Content creation for personal brands is a time-consuming, repetitive, and often frustrating process. Creators struggle with:

- Time Sink: Spending hours every week drafting and polishing content.

- Inconsistent Voice: Maintaining a consistent brand tone across different platforms (LinkedIn, Instagram, Newsletters, etc.).

- Creative Block: Starting from a blank page for every new post.

- Manual Workflow: Juggling multiple tools for writing, scheduling, and analyzing performance.

#### Our Solution: BrandVoice AI

BrandVoice AI is a unified platform that solves these problems by providing an intelligent, personalized content co-pilot.

#### Competitive Differentiators

| Feature | Generic Competitors (Jasper, Copy.ai) | BrandVoice AI's Advantage |
| --- | --- | --- |
| Voice Personalization | Generic tone sliders (e.g., "Formal," "Casual"). | Vector-based voice model built from the user's own past writing and refined with every piece of feedback. |
| Content Generation | Often focused on a single channel or format. | Multi-channel generator that intelligently reformats one core idea for a LinkedIn post, an Instagram carousel, a tweet thread, and a newsletter. |
| Workflow | Manual copy-paste from the generator to a separate scheduler. | Integrated scheduler with OAuth posting to LinkedIn, Twitter, and Instagram. No need to leave the app. |
| Analytics | No performance tracking or actionable insights. | Built-in performance tracker with AI-driven suggestions (e.g., "Best posting time," "Top hashtags"). |

### 3. Target Audience: User Personas

| Persona | Primary Pain | Desired Outcome | How BrandVoice AI Solves It |
| --- | --- | --- | --- |
| 1️⃣ Solopreneur Coach – “Fit-Coach Sarah” | 3-hour weekly content grind; inconsistent tone. | Quick daily Instagram/Twitter posts that sound like her motivational voice. | Uploads a few past captions → AI learns “high‑energy + emojis,” generates a carousel in < 30 sec, and schedules a 3‑day batch. |
| 2️⃣ Boutique Retail Owner – “Mia” | Needs professional LinkedIn & email copy but lacks a copywriter. | Polished product-launch announcements that read like a seasoned marketer. | Uploads past newsletters → AI produces a LinkedIn announcement + email draft, ready to be exported as DOCX or scheduled directly. |
| 3️⃣ Thought-Leader / Academic – “Dr. Alex” | Writes long research summaries; wants bite-size social posts. | Turn a paper abstract into a 5-tweet thread & a newsletter in minutes. | Feeds an abstract → AI generates threaded tweets + a newsletter with citations and offers SEO‑friendly keywords. |

### 4. Product Specification & Design Blueprint

#### 4.1 High-Level User Flow

flowchart TD
    A[Landing / Signup] --> B[Onboarding (Brand Profile)]
    B --> C[Dashboard (Home)]
    C --> D[Content Request Modal]
    D --> E[AI Generation + Editor]
    E -->|Save Draft| F[My Drafts Library]
    E -->|Publish / Schedule| G[Scheduler / Export]
    G --> H[Analytics Dashboard]
    H --> I[Feedback Loop (Thumbs‑up / Down, Comments)]
    I --> B %% Personalization Loop

#### 4.2 Minimum Viable Product (MVP) Core Features

- Onboarding Wizard: Captures brand description, audience, tone, and voice samples (PDF/DOCX/URL) to build the core personalization vector.

- Content Request Modal: A structured form to turn a user's brief (channel, goal, message, keywords) into a high-quality prompt for the AI.

- AI Generation & Inline Editor: A rich-text editor pre-populated with the AI draft, featuring one-click AI suggestions for rewrites and refinements.

- Scheduler & Export: A drag-and-drop calendar for scheduling posts via connected accounts (OAuth) or exporting content as DOCX/PDF/TXT files.

- Feedback Loop: Simple 👍 / 👎 buttons on every draft to continuously fine-tune the user's personal voice model.

- Billing & Tiers: A free tier to drive adoption and usage-based paid plans (Stripe integration) to ensure early revenue.

- Out of Scope for MVP: Full-blown AI summarization, multilingual support, on-premise processing.

#### 4.3 Screen-by-Screen Wireframe Descriptions

This section details the layout, key components, and user actions for each screen in the application.

<details>

<summary><strong>Click to expand detailed wireframes for all 8 screens...</strong></summary>

##### 2.1 Landing / Signup (Public)

- Layout: Hero Section → Features Strip → Social Proof → Footer.

- Hero: Headline ("AI-Powered Personal-Brand Content in Seconds"), sub-headline, primary CTA "Start Free," secondary link "Watch Demo."

- Interaction: CTA opens a signup modal (Email/Password + Google OAuth). "Watch Demo" opens a YouTube embed.

##### 2.2 Onboarding – Brand Profile (Wizard, 4 steps)

- Layout: Full-screen modal with a progress bar.

- Step 1 (Brand Overview): Brand name, short description, industry dropdown.

- Step 2 (Audience & Tone): Target audience tags, tone selector tiles, key values.

- Step 3 (Voice Samples): Drag-and-drop file upload (PDF, DOCX) or URL paste area.

- Step 4 (Settings & Finish): Language, default content length, privacy toggle. Finish button creates the Brand Profile in the database.

##### 2.3 Dashboard (Home)

- Layout: Sticky Header → CTA Row → Quick Stats → Recent Drafts → Upcoming Schedule.

- Components: Search bar, Avatar dropdown, "Create New Content" button, stat cards, horizontally scrolling draft cards, and a mini-calendar widget.

##### 2.4 Content Request Modal (Overlay)

- Layout: Centered modal with "Quick" & "Advanced" tabs.

- Fields: Content Type (icons), Goal (dropdown), Platform (chips), Core Message (textarea), Keywords (tags), Length (slider), Tone Override (toggle).

- Action: "Generate" button assembles the full prompt and calls the AI.

##### 2.5 Editor Screen (Full-Page)

- Layout: Sticky Header → Main Editor (70% width) → Side Panel (30% width).

- Main Editor: Rich-text area (e.g., TipTap) with the AI draft and inline suggestions.

- Side Panel: Tabs for alternative suggestions, keyword analysis, and a view of the brand persona.

- Bottom Bar: 👍 / 👎 feedback buttons and a "Regenerate" dropdown.

##### 2.6 Scheduler & Export

- Layout: Calendar View (60%, drag-and-drop) and Post Settings Pane (40%).

- Settings: Platform selection, time picker, caption field, UTM builder, optional image upload.

- Actions: "Save to Queue" and "Export" (PDF, DOCX, TXT).

##### 2.7 Analytics Dashboard

- Layout: Metric Cards → Post-Performance Table → Trend Chart → Insights Panel.

- Visuals: Key metrics (Impressions, Engagement), a sortable table of posts, a line chart, and an AI-generated list of actionable insights.

##### 2.8 Feedback Loop (Embedded)

- Mechanism: 👍 / 👎 buttons are saved with draft IDs. This data is aggregated nightly to fine-tune a custom prompt prefix for the user, continuously improving personalization.

</details>

#### 4.4 Reusable Component Library & Design System

A consistent design system will accelerate development and ensure a cohesive user experience.

- Core Components: BtnPrimary, BtnGhost, InputText, TagSelect, SegmentedControl, Card, Modal, Badge, CalendarGrid, AnalyticsChart.

- Design Checklist:

  - Color Palette: Primary: #0066FF, Accent: #FF6600, Dark Mode BG: #1A1A1A.

  - Typography: Headers: Inter Bold, Body: Inter Regular.

  - Spacing: 8-pixel base grid system.

  - Iconography: Feather icons (or similar).

  - Accessibility: WCAG AA contrast, ARIA labels, keyboard navigation.

### 5. Go-to-Market & Business Strategy

#### 5.1 Monetization & Pricing Model

| Tier | Monthly Price | Key Features |
| --- | --- | --- |
| Free | $0 | 10 generations/month, export only, no scheduling. |
| Starter | $19 | 100 generations/month, 3 scheduled posts/week, basic analytics. |
| Pro | $49 | Unlimited generations, full calendar scheduling, multi-platform OAuth posting, advanced analytics + AI insights. |

- Revenue Goal: Achieve $3.5k+ MRR within 6 months by converting free users and upselling starters. Usage-based overages will push high-volume users to the Pro plan.

#### 5.2 Go-to-Market (GTM) Playbook

- Validate: Launch a landing page with a "Get early access" form. Run $100-$200 in targeted ads to gauge interest.

- Beta Launch: Invite the first 30-50 sign-ups for a free beta in exchange for feedback and testimonials.

- Community Launch: Post in niche communities (Reddit, Discord, LinkedIn Groups) relevant to our personas.

- Content Marketing: Use the tool to create our own marketing content, showcasing its power.

- Iterate: Use feedback from beta users to prioritize the public launch feature set.

#### 5.3 Key Performance Indicators (KPIs)

| Metric | Target (First 3 Months) |
| --- | --- |
| Paid Conversion Rate | ≥ 5% |
| Monthly Active Users (MAU) | 30% of total sign-ups |
| User-Rated Voice Alignment | ≥ 4.0 / 5.0 |
| Monthly Churn (Paid) | ≤ 5% |
| MRR | $3k - $5k by Month 4 |

### 6. Technical Implementation Plan

#### 6.1 Proposed Tech Stack

| Layer | Technology | Reasoning |
| --- | --- | --- |
| Frontend | Next.js (React) + TailwindCSS | Fast, great developer experience, easy to deploy on Vercel. |
| Backend & DB | Supabase | All-in-one solution with auth, storage, and a PostgreSQL DB with the pgvector extension for voice modeling. |
| AI Models | OpenAI (GPT-4o, Embeddings) | High-quality generation, simple API, pay-as-you-go. |
| Serverless Functions | Vercel/Supabase Edge Functions | For handling prompt assembly, API calls, and webhooks. |
| Payments | Stripe | Industry standard for subscription and metered billing. |

#### 6.2 Development Roadmap (10 Sprints, ~4-5 months)

- Sprint 0 – Foundations: Set up repo, CI/CD, Supabase auth, and DB schema.

- Sprint 1 – Onboarding: Build the 4-step wizard and voice sample vectorization.

- Sprint 2 – Dashboard: Build the home screen, draft list, and stat cards.

- Sprint 3 – Generation Core: Build the content request modal and OpenAI integration.

- Sprint 4 – Editor: Implement the rich-text editor and inline AI suggestions.

- Sprint 5 – Scheduler & Export: Build the calendar UI and export functionality.

- Sprint 6 – Analytics: Implement the basic analytics dashboard.

- Sprint 7 – Feedback & Personalization: Build the feedback mechanism and the fine-tuning logic.

- Sprint 8 – Polish & Beta Prep: UI refinements, dark mode, accessibility audit.

- Sprint 9 – Billing & Launch: Integrate Stripe and open the doors for paid plans.

### 7. Immediate Next Steps

Define UVP: Finalize a 2-sentence tagline and 3 core benefits.

Build Validation Page: Create a simple landing page using Webflow/Vercel to collect emails.

Run Ad Test: Launch a small ad campaign on Meta/LinkedIn targeting the primary personas.

Conduct Interviews: Schedule 15-minute calls with interested users to validate pain points.

Scaffold MVP: Set up the Next.js + Supabase starter repository.




Got it — you want a full logical file & folder structure for the BrandVoice AI MVP, using Next.js + Prisma + Supabase, hosted on Vercel, with no code — just a map of every file that will logically exist to implement the BRD you gave me.

I’ll break this into:

- High-level app structure (folders)

- Pages & routes (Next.js app dir style)

- Components (UI & feature-specific)

- Lib & utils (AI, DB, analytics, etc.)

- Database (Prisma schema)

- API routes

- Misc / config files

## 1. High-Level Directory Structure

ruby

CopyEdit

brandvoice-ai/

│

├── app/                     # Next.js app directory (routes)

├── components/              # UI & feature components

├── lib/                      # Reusable backend logic (AI, auth, analytics)

├── prisma/                   # Prisma schema & migrations

├── public/                   # Static assets

├── styles/                   # Global styles

├── utils/                    # Small helper utilities

├── types/                    # TS/JS type definitions

├── .env                      # Environment variables

├── next.config.js            # Next.js config

├── package.json

└── README.md

## 2. Pages & Routes (app/)

bash

CopyEdit

app/

│

├── (public)/

│   ├── page.tsx                          # Landing Page

│   ├── signup/

│   │   └── page.tsx                      # Signup / OAuth

│   ├── login/

│   │   └── page.tsx                      # Login

│   ├── demo/

│   │   └── page.tsx                      # Watch demo / explainer

│

├── (protected)/

│   ├── dashboard/

│   │   └── page.tsx                      # Dashboard home

│   ├── onboarding/

│   │   ├── step1-brand-overview.tsx

│   │   ├── step2-audience-tone.tsx

│   │   ├── step3-voice-samples.tsx

│   │   ├── step4-settings.tsx

│   │   └── layout.tsx                    # Wizard layout

│   ├── drafts/

│   │   ├── page.tsx                      # Draft library

│   │   └── [id]/page.tsx                  # Draft detail

│   ├── generate/

│   │   └── page.tsx                      # Content Request Modal page

│   ├── editor/

│   │   └── [id]/page.tsx                  # Rich text editor

│   ├── scheduler/

│   │   └── page.tsx                      # Calendar view

│   ├── analytics/

│   │   └── page.tsx                      # Analytics dashboard

│   ├── settings/

│   │   └── page.tsx                      # User settings / billing

│

├── api/

│   ├── auth/

│   │   ├── callback/route.ts             # OAuth callbacks

│   │   └── logout/route.ts               # Logout endpoint

│   ├── ai/

│   │   ├── generate/route.ts             # AI content generation

│   │   ├── refine/route.ts               # AI rewrites

│   │   └── voice-train/route.ts          # Train vector model

│   ├── drafts/

│   │   ├── create/route.ts

│   │   ├── update/route.ts

│   │   ├── delete/route.ts

│   │   └── list/route.ts

│   ├── scheduler/

│   │   ├── create/route.ts

│   │   ├── delete/route.ts

│   │   └── list/route.ts

│   ├── analytics/

│   │   ├── performance/route.ts

│   │   └── insights/route.ts

│   ├── feedback/

│   │   └── submit/route.ts

│   ├── billing/

│   │   ├── create-checkout-session/route.ts

│   │   ├── webhook/route.ts

│   │   └── subscription-status/route.ts

│   └── upload/

│       └── voice-sample/route.ts

## 3. Components/

### UI Library

mathematica

CopyEdit

components/ui/

├── Button.tsx

├── Input.tsx

├── Select.tsx

├── TagSelect.tsx

├── Modal.tsx

├── Card.tsx

├── Calendar.tsx

├── Badge.tsx

├── Tabs.tsx

├── Tooltip.tsx

├── Chart.tsx

### Feature Components

bash

CopyEdit

components/landing/

├── Hero.tsx

├── FeaturesStrip.tsx

├── SocialProof.tsx

├── Footer.tsx

components/onboarding/

├── ProgressBar.tsx

├── FileUploader.tsx

├── ToneSelector.tsx

├── AudienceTags.tsx

components/dashboard/

├── StatCard.tsx

├── DraftCard.tsx

├── MiniCalendar.tsx

components/generation/

├── ContentRequestForm.tsx

├── KeywordTags.tsx

components/editor/

├── RichTextEditor.tsx

├── SuggestionsPanel.tsx

├── PersonaView.tsx

├── FeedbackButtons.tsx

components/scheduler/

├── CalendarGrid.tsx

├── TimePicker.tsx

├── PlatformSelector.tsx

components/analytics/

├── MetricCard.tsx

├── PostPerformanceTable.tsx

├── TrendChart.tsx

├── InsightsList.tsx

## 4. lib/ (backend helpers & integrations)

bash

CopyEdit

lib/

├── supabaseClient.ts               # Supabase init

├── prisma.ts                        # Prisma client

├── auth.ts                          # Auth helpers (Supabase + NextAuth if needed)

├── ai/

│   ├── openaiClient.ts              # OpenAI API init

│   ├── promptAssembler.ts           # Turns form input into final prompt

│   ├── voiceVector.ts               # Vectorization logic with pgvector

│   └── refinement.ts                # Rewriting logic

├── analytics/

│   ├── performance.ts               # Query performance data

│   └── insights.ts                  # Generate AI insights

├── billing/

│   ├── stripeClient.ts              # Stripe init

│   ├── createCheckoutSession.ts

│   ├── handleWebhook.ts

│   └── getSubscriptionStatus.ts

## 5. prisma/

graphql

CopyEdit

prisma/

├── schema.prisma                    # DB schema for Supabase/PostgreSQL

├── migrations/                      # Auto-generated migrations

Tables (models)

- User

- BrandProfile

- VoiceSample

- Draft

- ScheduledPost

- PlatformAccount

- Analytics

- Feedback

- Subscription

## 6. utils/

CopyEdit

utils/

├── formatDate.ts

├── slugify.ts

├── platformIcons.ts

├── contentLengthCalc.ts

├── generateUTM.ts

## 7. Misc Config

lua

CopyEdit

.env.example

next.config.js

postcss.config.js

tailwind.config.js

tsconfig.json

If you want, I can next map each file to the exact BRD feature it implements so you can see why it exists in the structure — that would make it crystal clear that no file is wasted.

Do you want me to make that mapping?

##### You said:

now i want you to list each logics for each feature how it should be implemented how ai should be used to build each featuree which models to use to get users best outcome

###### ChatGPT said:

Alright — I’ll break the BrandVoice AI MVP into each feature from your BRD, and for each feature I’ll explain:

- Core Logic – how it works in the system.

- AI Involvement – how we use AI to implement it.

- Best Model Choice – which AI model(s) to use for the best result (accuracy, cost, and speed).

- Notes for Optimization – tricks to make it better over time.

## Feature-by-Feature Logic Plan

### 1. Onboarding Wizard: Brand Profile + Voice Training

Core Logic

- Capture brand description, audience tags, tone preferences, and writing samples (upload PDF/DOCX, paste URLs, or raw text).

- Store metadata in BrandProfile table.

- Extract text from uploaded files (PDF parsing, HTML scraping).

- Embed the text into vector embeddings using pgvector in Supabase.

- Average embeddings to get User Voice Vector and store it.

AI Involvement

- Use text-embedding-3-large to generate embeddings for each voice sample.

- Store embeddings in VoiceSample table with user_id.

- Optionally run a summary model to extract stylistic descriptors (“uses short sentences, high energy, motivational tone”).

Best Models

- Embeddings: text-embedding-3-large (OpenAI) → high accuracy for style capture.

- Optional style extraction: gpt-4o-mini for quick style analysis.

Optimization

- Allow incremental training: every new content + feedback updates the vector.

- Keep at least 3–5 samples per user to stabilize style representation.

### 2. Content Request Modal → AI Generation

Core Logic

- User fills: platform(s), goal, core message, keywords, length, tone override.

- Backend assembles prompt that combines:

  - User’s Brand Voice Vector context

  - Style descriptors from onboarding

  - User’s request parameters

- AI generates multi-channel variants in one request.

AI Involvement

- Few-shot prompting using brand voice examples (retrieve top 3 most similar past posts via vector search).

- Ask AI to output JSON with each platform variant (LinkedIn, Instagram, Twitter, Newsletter).

Best Models

- Generation: gpt-4o for quality-first (Pro users).

- Generation: gpt-4o-mini for speed/cost (Free/Starter).

Optimization

- Cache most similar examples per user to avoid repeated vector searches.

- Post-process with a formatting function to add hashtags, emojis, etc., per platform norms.

### 3. Rich Text Editor + Inline AI Suggestions

Core Logic

- Inline editing with suggestions panel (rephrase, shorten, expand, change tone).

- When user selects text, send selected text + brand profile context to AI.

AI Involvement

- Use gpt-4o-mini for instant edits.

- For tone changes, inject tone instructions into the prompt.

Best Models

- Fast edits: gpt-4o-mini or Anthropic Claude Haiku for low-latency edits.

Optimization

- Keep session-wide brand context in system prompt for all edits.

- Offer 2–3 alternative rewrites per request.

### 4. Scheduler & Export

Core Logic

- Drag-and-drop posts onto a calendar.

- Connect to platforms via OAuth (LinkedIn, Twitter/X, Instagram Graph API).

- Save scheduled posts to ScheduledPost table.

AI Involvement

- Suggest best posting times based on historical engagement.

- Suggest hashtags or CTA wording before scheduling.

Best Models

- Posting time prediction: In-house rule-based ML from analytics (no LLM).

- Hashtag suggestion: gpt-4o-mini with recent top hashtags from platform-specific scraping.

Optimization

- Learn per-user posting windows from analytics over time.

### 5. Analytics Dashboard + AI Insights

Core Logic

- Fetch post metrics from each platform API (impressions, likes, clicks, shares).

- Store in Analytics table.

- Aggregate and show trends.

AI Involvement

- Use gpt-4o-mini to generate plain-English insights:

  - “Posts with 2 emojis and < 120 characters had 23% higher engagement.”

- Suggest adjustments (“Try adding a personal anecdote to LinkedIn posts”).

Best Models

- Insight generation: gpt-4o-mini (fast).

Optimization

- Train rules to auto-spot statistically significant changes (e.g., if engagement drops 20%).

### 6. Feedback Loop: Personalization Refinement

Core Logic

- Every draft gets 👍/👎.

- 👍 = store as “approved” and add to voice training set.

- 👎 = mark for exclusion and store with “reason” (optional user comment).

- Nightly job re-generates brand style prompt prefix and re-centers Voice Vector.

AI Involvement

- Use embedding re-averaging to shift style vector.

- Use AI to interpret feedback (“too formal” → adjust tone weight).

Best Models

- Embedding update: text-embedding-3-large.

- Feedback interpretation: gpt-4o-mini.

Optimization

- Weight recent feedback higher for faster adaptation.

### 7. Billing & Tiers

Core Logic

- Stripe subscriptions for Free / Starter / Pro.

- Check subscription before allowing generation beyond quota.

AI Involvement

- None directly (pure infra).

- Optional: AI upsell prompts (“You’ve reached your limit — Pro gives unlimited generations”).

### 8. Multi-Channel Formatting

Core Logic

- Same idea → multiple platform outputs (e.g., LinkedIn long form, Twitter thread, Instagram carousel captions).

- Format rules applied post-generation to ensure platform compliance (char limits, hashtags).

AI Involvement

- Single generation request with platform formatting rules in system prompt.

Best Models

- gpt-4o for generating all variants in one JSON output.

### 9. Voice Model Retrieval

Core Logic

- On every generation, do a vector similarity search in Supabase pgvector for the most similar past approved posts.

- Use those as few-shot examples in the prompt.

AI Involvement

- Embeddings search for style match: text-embedding-3-large.

Best Models

- Embeddings model for retrieval.

- GPT model for combining examples into system prompt.

### 10. File Upload & Text Extraction

Core Logic

- Accept PDF, DOCX, or text.

- Extract text with pdf-parse or docx parser.

- Clean/normalize text for embedding.

AI Involvement

- None for parsing, but LLM can summarize extracted text for metadata.

If you want, I can now map each of these logic flows to the exact file in the project structure we built earlier, so you can see exactly where every piece of AI logic will live in your codebase.
 That would turn your spec into a dev-ready AI architecture doc.

Do you want me to make that mapping?

##### You said:

Yes please go ahead

###### ChatGPT said:

Perfect — I’ll now map every AI logic flow we just discussed to the exact file(s) in the project structure we built earlier.
 This will give you a dev-ready AI architecture map so you know where each piece of logic lives.

## AI Logic → File Mapping for BrandVoice AI

### 1. Onboarding Wizard & Voice Training

Logic: Capture brand profile + audience + tone + voice samples → extract text → embed → store vector.
 Files:

bash

CopyEdit

app/(protected)/onboarding/step1-brand-overview.tsx     # UI

app/(protected)/onboarding/step2-audience-tone.tsx      # UI

app/(protected)/onboarding/step3-voice-samples.tsx      # File upload UI

app/(protected)/onboarding/step4-settings.tsx           # UI

api/upload/voice-sample/route.ts                        # File upload API

lib/ai/voiceVector.ts                                   # Embedding creation + vector averaging

lib/ai/openaiClient.ts                                  # OpenAI init

prisma/schema.prisma                                    # VoiceSample, BrandProfile models

### 2. Content Request Modal → AI Generation

Logic: User fills request → assemble brand context + vector matches → generate multi-channel content.
 Files:

bash

CopyEdit

app/(protected)/generate/page.tsx                       # Content request form UI

components/generation/ContentRequestForm.tsx            # Form component

api/ai/generate/route.ts                                # AI generation endpoint

lib/ai/promptAssembler.ts                               # Build prompt from form input + brand profile

lib/ai/openaiClient.ts                                  # Call GPT model

lib/ai/voiceVector.ts                                   # Retrieve similar posts from pgvector

### 3. Rich Text Editor + Inline AI Suggestions

Logic: Editor with rewrite/expand/shorten → AI suggestions in real-time.
 Files:

bash

CopyEdit

app/(protected)/editor/[id]/page.tsx                    # Editor screen UI

components/editor/RichTextEditor.tsx                    # Text editing

components/editor/SuggestionsPanel.tsx                  # Suggestions sidebar

api/ai/refine/route.ts                                  # AI rewrite API

lib/ai/refinement.ts                                    # Prompt logic for edits

### 4. Scheduler & Export

Logic: Schedule posts via OAuth → suggest best posting times → export formats.
 Files:AC

bash

CopyEdit

app/(protected)/scheduler/page.tsx                      # Calendar UI

components/scheduler/CalendarGrid.tsx                   # Drag-and-drop calendar

components/scheduler/PlatformSelector.tsx               # Select social account

api/scheduler/create/route.ts                           # Save scheduled post

api/scheduler/list/route.ts                             # List scheduled posts

lib/analytics/performance.ts                            # Fetch past performance for best-time suggestion

lib/ai/promptAssembler.ts                                # Optional CTA/hashtag AI generation

### 5. Analytics Dashboard + AI Insights

Logic: Fetch engagement metrics → generate plain-English insights.
 Files:

bash

CopyEdit

app/(protected)/analytics/page.tsx                      # Analytics UI

components/analytics/MetricCard.tsx                     # Metric display

components/analytics/TrendChart.tsx                     # Chart visualization

components/analytics/InsightsList.tsx                   # Insights display

api/analytics/performance/route.ts                      # Fetch raw analytics

api/analytics/insights/route.ts                         # AI insight generation

lib/analytics/performance.ts                            # Platform API integration

lib/analytics/insights.ts                               # AI-generated recommendations

### 6. Feedback Loop & Personalization

Logic: 👍/👎 feedback updates vector & style prompt.
 Files:

bash

CopyEdit

components/editor/FeedbackButtons.tsx                   # UI for feedback

api/feedback/submit/route.ts                            # Store feedback

lib/ai/voiceVector.ts                                   # Update embeddings

lib/ai/promptAssembler.ts                               # Adjust prompt prefix from feedback

prisma/schema.prisma                                    # Feedback model

### 7. Billing & Tiers

Logic: Stripe integration → limit generation by tier.
 Files:

bash

CopyEdit

app/(protected)/settings/page.tsx                       # Billing UI

api/billing/create-checkout-session/route.ts            # Stripe checkout

api/billing/webhook/route.ts                            # Handle subscription events

api/billing/subscription-status/route.ts                # Check plan for limits

lib/billing/stripeClient.ts                             # Stripe SDK init

lib/billing/getSubscriptionStatus.ts                    # Plan checker

### 8. Multi-Channel Formatting

Logic: Generate LinkedIn, Twitter, Instagram versions in one pass.
 Files:

bash

CopyEdit

lib/ai/promptAssembler.ts                               # Include multi-platform rules

api/ai/generate/route.ts                                # Request all variants in JSON

### 9. Voice Model Retrieval

Logic: Vector search in Supabase pgvector for most similar approved posts.
 Files:

bash

CopyEdit

lib/ai/voiceVector.ts                                   # Embedding search logic

api/ai/generate/route.ts                                # Uses retrieved examples in prompt

### 10. File Upload & Text Extraction

Logic: Extract text from PDF/DOCX → embed → store.
 Files:

bash

CopyEdit

api/upload/voice-sample/route.ts                        # File upload handler

lib/ai/voiceVector.ts                                   # Embedding storage

utils/fileParser.ts                                     # PDF/DOCX text extraction

## Model Usage Summary by Feature

| Feature | Model | Purpose |
| --- | --- | --- |
| Voice Training | text-embedding-3-large | Create style vector |
| Content Generation | gpt-4o / gpt-4o-mini | Multi-platform copy |
| Inline Suggestions | gpt-4o-mini | Quick edits |
| Insights | gpt-4o-mini | Analytics explanation |
| Feedback Refinement | text-embedding-3-large + gpt-4o-mini | Update style vector |
| Hashtags/CTAs | gpt-4o-mini | Social optimization |